## Slide 1: PV 7717 In-house Appworks
6/2/2021
1.1 Final
Siu Wong aka Ethan
Link to Solution Approach Guidance

## Slide 2
Engineer new interface into the on prem data store or use existing DB
Decommission Sungard infrastructure
Town: Borrow Money
The business is exiting its relationship with Anovaa/Entech. This initiative is to bring on-prem Appworks student/perl data & documents stored currently stored in the Sungard data center before June 1, 2022.
  Mission: The business will need access to the historical data to satisfy future auditor, regulatory or lawsuits. CFG will bring any data and documents residing in the Sungard data center in house. Citizens also owns the infrastructure and OS/Software licenses and will decommission the infrastructure and related software in the Sungard data center.
Standup intermediate ORACLE database on prem
Port ORACLE db to PostgreSQL to eliminate ORACLE dependency
Engineer new interface & API layer inclusive of document retrieval. Target AWS Consumer Lending
AWS P-2 Environment
  RDS PostgreSQL, OpenShjift, Spring boot API Layer. React UI, S3 Storage of documents
AWS Environments P-1, P-0
Ingestion of loan disbursements into LaaS for loans disbursing post 12/31/2021. Source of extract will be Sungard data store and provided by Anoova
Future support of student loan sales post 12/31/2021. Providing data extracts, documents, etc.
Network connectivity from CFG to Sungard
Database/documents in house

## Slide 3: Planning
Phase 0 ~ Prerequisites
  Scope: Encompasses all the necessary groundwork required to enter into Phase 1 such as Anovaa
  Alignment, Resources, Project/POD Formation.
  Target Timeline: 4 – 6 Weeks
Phase 1 ~ Options & Analysis
  Scope: Analysis to determine best option for Citizens Bank to assume support for Appworks
  from Anovaa in order to support business requirements to retrieve documents and data
  for audit, regulatory and asset sale inquires
  Target Timeline: 8 – 12 Weeks
  Options Under Consideration
    Migration of Data + Creation of Basic Queryable Interface (AWS)
      Update June 2: This option was selected by the business.
    Lift & Shift of Lender Web Application & Data to AWS/CFG On Prem
    CFG Support of Appworks as-is at Sungard
    Other: Hybrid
  Feature Prioritization & Sequencing
Phase 2 ~ Execute Option
  Scope: Execute Option 1
  Target Timeline: 3 – 6 Months
Phase 3 ~ Decommission of Sungard
  Scope: Decommission of Sungard Hardware in 2022
  Target Timeline: 6 - 8 Weeks

## Slide 4: Options for Obtaining Data
Update June 2: Option 1 RMAN Backup is selected

## Slide 5: Options for Transmitting Data
Update June 2: Option 1 is selected however we are using a Synology NAS Device which has been approved by CS&R Data Protection Team

## Slide 7: Conceptual Overview Diagram

## Slide 8: As-Is Architecture: Sungard Physical

## Slide 9: Network Infrastructure: EPOC <-> Rancho

## Slide 10: Network Infrastructure: EPOC <-> Scottsdale

## Slide 11: Current Network Infrastructure