## Slide 1: PV 7717 In-house Appworks
2/17/2021
1.0 Draft
Eric Tennett / TBD
Link to Solution Approach Guidance

## Slide 2
Engineer new interface into the on prem data store or use existing DB
Decommission Sungard infrastructure
Town: Borrow Money
The business is exiting its relationship with Anovaa/Entech. This initiative is to bring on-prem Appworks student/perl data & documents stored currently stored in the Sungard data center before December 31, 2021.
  Mission: The business will need access to the historical data to satisfy future auditor, regulatory or lawsuits. CFG will bring any data and documents residing in the Sungard data center in house. Citizens also owns the infrastructure and OS/Software licenses and will decommission the infrastructure and related software in the Sungard data center.
Standup intermediate ORACLE database on prem
Engineer intermediate data store into a leaner RDMS data store, or use existing DB. LOE for re-engineering existing DB will determine selected option.
Engineer new interface & API layer inclusive of document retrieval. Target AWS Consumer Lending & Pledge eVault
AWS P-2 Environment
  RDMS, UI/UX Interface, API Layer. Storage of documents
AWS Environments P-1, P-0
Ingestion of loan disbursements into LaaS for loans disbursing post 12/31/2021. Source of extract will be Sungard data store and provided by Anoova
Future support of student loan sales post 12/31/2021. Providing data extracts, documents, etc.
Network connectivity from CFG to Sungard
Database/documents in house

## Slide 3: Planning
Phase 0 ~ Prerequisites
  Scope: Encompasses all the necessary groundwork required to enter into Phase 1 such as Anovaa
  Alignment, Resources, Project/POD Formation.
  Target Timeline: 4 – 6 Weeks
Phase 1 ~ Options & Analysis
  Scope: Analysis to determine best option for Citizens Bank to assume support for Appworks
  from Anovaa in order to support business requirements to retrieve documents and data
  for audit, regulatory and asset sale inquires
  Target Timeline: 8 – 12 Weeks
  Options Under Consideration
    Migration of Data + Creation of Basic Queryable Interface (AWS/On Prem)
    Lift & Shift of Lender Web Application & Data to AWS/CFG On Prem
    CFG Support of Appworks as-is at Sungard
    Other: Hybrid
  Feature Prioritization & Sequencing
Phase 2 ~ Execute Option
  Scope: Execute Selected Option from Phase 1
  Target Timeline: 3 – 6 Months based assuming Option 1 Selected
Phase 3 ~ Decommission of Sungard
  Scope: Decommission of Sungard Hardware
  Target Timeline: 6 - 8 Weeks

## Slide 4: Options for Obtaining Data

## Slide 5: Options for Transmitting Data

## Slide 7: Future: Conceptual Overview Diagram

## Slide 8: As-Is Architecture: Sungard Physical

## Slide 9: Network Infrastructure: EPOC <-> Rancho

## Slide 10: Network Infrastructure: EPOC <-> Scottsdale

## Slide 11: Current Network Infrastructure